PTAB Intelligence

Product Roadmap & Productionalization Strategy

April 2026

AI-powered patent intelligence — from raw USPTO data to actionable insights for IP attorneys, technologists, and portfolio managers.

# Executive Summary

PTAB Intelligence is a production-grade RAG (Retrieval-Augmented Generation) platform built on AWS that ingests, indexes, and analyzes USPTO patent data — applications, proceedings (IPR/PGR), and rejection statistics. The system is functional end-to-end. This document defines the three-pillar strategy to take it from working prototype to a fully productionalized, continuously updated, AI-enriched intelligence product.

| 1 | AWS UI Deployment | Next.js app live on AWS Amplify behind a custom domain with CI/CD | Week 1 |
| --- | --- | --- | --- |
| 2 | USPTO Data Sync | EventBridge-scheduled Lambdas keep S3 current; S3 triggers auto-ingest into Pinecone | Week 2–3 |
| 3 | AI Document Intelligence | Claude reads full PDF documents, extracts structured insights, powers analytics dashboards | Week 3–8 |

# Pillar 1 — AWS UI Deployment

The Next.js UI needs server-side rendering (SSR) because the /api/query and /api/browse routes run server-side to keep the API Gateway URL out of the browser. This means a static S3 export will not work — we need a compute layer.

## Recommended: AWS Amplify Hosting

AWS Amplify Gen 2 supports Next.js App Router with SSR natively. It is the fastest path to production with the least operational overhead.

| Option | Pros | Cons |
| --- | --- | --- |
| AWS Amplify (recommended) | Native Next.js SSR, CI/CD from GitHub, custom domain + HTTPS in 10 minutes, no Dockerfile needed | Less control over underlying compute |
| ECS Fargate + ALB | Full control, same ARM64 arch as other Lambdas, scales to zero with FARGATE_SPOT | Requires Dockerfile, ALB config, more Terraform |
| Vercel | Zero config, best Next.js DX, global edge | Not AWS-native; separate billing/account; data egress costs |

## Amplify Deployment Steps

- Add amplify.yml to the repo root — tells Amplify how to build the Next.js app

- Connect the GitHub repo in the Amplify console (one click)

- Add environment variable: API_GATEWAY_URL = https://oa394pk35j.execute-api.us-east-1.amazonaws.com

- Add custom domain (e.g., ptab.yourcompany.com) — Amplify handles ACM certificate automatically

- Every push to main triggers a rebuild and deploy — CI/CD is built in

Security note: The API_GATEWAY_URL is a server-side environment variable in Amplify — it is never sent to the browser. The Next.js proxy routes (/api/query, /api/browse) forward requests from the browser to the API Gateway without exposing the AWS URL.

## Infrastructure Changes (Terraform)

No changes needed to existing Lambda or API Gateway Terraform. Amplify can be added as a separate Terraform resource or managed via the console. The only new AWS resources are:

- aws_amplify_app — points to the GitHub repo

- aws_amplify_branch — tracks the main branch

- aws_amplify_domain_association — custom domain with HTTPS

| Phase | Deliverable | Effort | Outcome |
| --- | --- | --- | --- |
| P1.1 | Create amplify.yml build spec | 2 hours | App builds in CI |
| P1.2 | Connect GitHub repo to Amplify console | 30 min | First deploy live |
| P1.3 | Set API_GATEWAY_URL environment variable | 10 min | Chat and browse work in prod |
| P1.4 | Add custom domain + HTTPS | 1 hour | Public URL ready |
| P1.5 | Rotate API keys (Pinecone, Anthropic, ODP) | 1 hour | Keys no longer in chat history |

# Pillar 2 — USPTO Data Sync

The three fetch scripts (applications, proceedings, rejections) currently run manually. To keep the platform current with USPTO, they need to run on a schedule and automatically ingest new documents into Pinecone.

## Architecture

The sync pipeline has two stages: fetch (USPTO → S3) and ingest (S3 → Pinecone). These are intentionally separated so a fetch failure does not affect the existing Pinecone index, and ingestion can be replayed from S3 without re-fetching from USPTO.

EventBridge Scheduler (daily/weekly)          then          Pinecone index updated

## Fetch Lambda — Containerized Fetch Scripts

Each existing fetch script (fetch_applications.py, fetch_proceedings.py, fetch_rejections.py) becomes a separate Lambda function or a single Lambda that accepts a doc_type parameter. The Lambda is triggered by an EventBridge Scheduler rule.

- Checkpoint tracking: store last_offset in S3 (e.g., checkpoints/applications.json) to fetch only new records since the last run

- Deduplication: skip S3 write if the key already exists and the content hash matches

- Alerting: Lambda publishes to SNS on failure — notify via email or Slack

- Backfill mode: Lambda accepts an optional event parameter full_refresh=true to re-fetch all records

## Ingest Lambda — S3 Event Trigger → Pinecone

An S3 event notification fires whenever a new .json file is written under applications/, proceedings/, or rejections/. The ingest Lambda reads the file, chunks the text field, embeds via Bedrock (Titan), and upserts to Pinecone.

- This replaces the need to run backfill_pinecone.py manually going forward

- The S3 trigger is idempotent — upsert to Pinecone uses the S3 key as the vector ID, so re-processing the same file is safe

- Dead letter queue: failed SQS messages are retried 3x before going to DLQ for inspection

## Recommended Sync Schedule

| Doc Type | Schedule | Rationale |
| --- | --- | --- |
| Applications | Daily, 6 AM UTC | High volume; new applications filed continuously |
| Proceedings (IPR/PGR) | Weekly, Monday 6 AM UTC | Lower volume; PTAB proceedings move slowly |
| Rejections (OA stats) | Weekly, Monday 7 AM UTC | Aggregated stats; changes less frequently |

| Phase | Deliverable | Effort | Outcome |
| --- | --- | --- | --- |
| P2.1 | Add checkpoint logic to fetch scripts | 4 hours | Incremental fetches only |
| P2.2 | Add S3 event trigger + ingest Lambda to Terraform | 4 hours | New docs auto-indexed in Pinecone |
| P2.3 | Add EventBridge scheduled rules (3 schedules) | 2 hours | Fully automated daily/weekly sync |
| P2.4 | Add SNS alerting on Lambda failure | 1 hour | Ops visibility on failures |
| P2.5 | Run initial backfill_pinecone.py for all existing S3 docs | 1–3 hours | Historical data searchable |

# Pillar 3 — AI Document Intelligence

This is the highest-value pillar and the one that transforms PTAB Intelligence from a search tool into a true patent analytics platform. The insight is straightforward: USPTO PTAB proceedings include actual PDF documents — petitions, patent owner responses, institution decisions, and final written decisions. These documents contain far more signal than the structured metadata alone.

On Andrej Karpathy's autoresearch: autoresearch is a tool for autonomous LLM training experiments (modify train.py → train for 5 min → check val loss → repeat). It is not a document analysis framework. The spirit of what you are describing — an AI agent that reads documents autonomously and surfaces insights — is correct, but the right implementation is a purpose-built agentic pipeline using Claude, described below.

## What the PDFs Contain

- IPR/PGR petitions: prior art arguments, claim charts, expert declarations

- Patent owner responses: rebuttal arguments, secondary considerations, amended claims

- Institution decisions: which grounds PTAB agreed to institute, reasoning

- Final written decisions: outcome for each challenged claim, legal reasoning

- Office Actions: §101/§102/§103/§112 rejections with examiner reasoning and cited prior art

- Applicant responses: claim amendments, arguments, evidence of non-obviousness

## The AI Analysis Pipeline

For each document in S3, a Document Intelligence Lambda downloads the actual PDF from USPTO (using the application/proceeding number), extracts text, and runs a structured Claude analysis. Results are stored back to S3 and indexed in Pinecone with enriched metadata.

### Step 1 — PDF Download

USPTO provides document downloads via the Patent Center API. For each application number or proceeding ID in S3, the pipeline calls:

- Applications: https://patentcenter.uspto.gov/retrieval/public/v2/application/data?applicationNumberText={appNum}

- Proceedings: https://ptabdata.uspto.gov/ptab-api/proceedings/{proceedingNum}/documents — lists all PTAB documents with download URLs

### Step 2 — Structured Claude Analysis

Claude (claude-haiku-4-5-20251001 for speed/cost, claude-sonnet-4-6 for depth) reads each document with a structured extraction prompt and returns JSON:

Prompt structure: "You are a patent intelligence analyst. Read the following {doc_type} document and extract the following structured fields as JSON: technology_area, technology_keywords[], claim_strategy_summary, rejection_grounds[], prior_art_citations[], key_legal_arguments[], outcome (if decision), risk_factors[], strategic_insights[]."

### Step 3 — Insight Storage

- Store extracted JSON alongside the raw record in S3: applications/{appNum}_insights.json

- Add insights fields to the Pinecone vector metadata so RAG queries can filter by technology area, outcome, etc.

- Index the insight text separately as additional chunks — e.g., 'claim strategy: ...' as its own vector — to enable precise semantic search

## Use Cases This Unlocks

| Use Case | Example Query / Insight |
| --- | --- |
| Prosecution strategy | "What claim language survives §101 rejections in AI/ML applications?" |
| IPR outcome prediction | "What is the institution rate for obviousness grounds against semiconductor patents?" |
| Competitive intelligence | "Which law firms have the highest petitioner win rates at PTAB in biotech?" |
| Prior art landscape | "What prior art does the USPTO most commonly cite against LiDAR claims?" |
| Portfolio risk scoring | "Which of our applications have claim language most similar to recently invalidated patents?" |
| Examiner analysis | "What is Art Unit 2183's §101 rejection rate for neural network patents in the last 2 years?" |
| Technology trending | "Which technology areas have the fastest-growing PTAB petition volume?" |
| Claim drafting | "Show me 3 examples of independent claims that survived §103 obviousness challenges in quantum computing." |

## UI: Analytics Dashboard Tab

Add a fifth tab — Insights & Analytics — that visualizes the structured data extracted by the AI pipeline. Key widgets:

- §101/§102/§103/§112 rejection rate by art unit and technology area (bar chart)

- IPR institution and final decision rates by petitioner, technology area, and law firm (heatmap)

- Application allowance rate by examiner and art unit over time (trend line)

- Top prior art references cited across the portfolio (ranked list)

- Claim strategy patterns that correlate with allowance vs. rejection (text clusters)

| Phase | Deliverable | Effort | Outcome |
| --- | --- | --- | --- |
| P3.1 | Build PDF download service for PTAB proceeding documents | 1 week | PDF corpus available in S3 |
| P3.2 | Build Document Intelligence Lambda with structured Claude prompt | 1 week | Insights JSON for each doc |
| P3.3 | Re-index Pinecone with enriched metadata | 2 days | Filtered RAG queries work |
| P3.4 | Build Analytics tab in Next.js UI (Recharts) | 1 week | Visual dashboards live |
| P3.5 | Add portfolio risk scoring (similarity to invalidated claims) | 2 weeks | Differentiated product feature |
| P3.6 | Fine-tune prompts per doc type; add confidence scores | 1 week | Higher accuracy extractions |

# Key Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| ODP API rate limiting | Fetch scripts throttled or blocked | Add exponential backoff; cache ODP responses in S3; use ODP bulk download if available |
| Pinecone index cost | Embedding cost grows with corpus size | Use Bedrock Titan for embeddings (cheaper than OpenAI); archive old vectors for inactive cases |
| Claude analysis cost | PDF analysis at scale can be expensive | Use claude-haiku for initial extraction; use claude-sonnet only for high-value proceedings; batch processing not real-time |
| PTAB PDF availability | Not all documents are publicly downloadable | Fall back to extracting insights from the text field already in S3; flag unavailable documents |
| API keys in chat history | Pinecone, Anthropic, ODP keys were shared | Rotate all keys immediately after deploying to Amplify (first priority) |
| USPTO schema changes | ODP API changes break fetch scripts | Subscribe to USPTO developer newsletter; add schema validation with alerts |

# Immediate Next Steps (This Week)

Priority 0 (do today): Rotate all API keys that were shared in chat — Pinecone, Anthropic, and ODP API key. These are in plain text in the conversation history.

| # | Action | Owner | ETA |
| --- | --- | --- | --- |
| 1 | Rotate Pinecone, Anthropic, ODP API keys; update .env + Terraform secrets | Naveen | Today |
| 2 | Run backfill_pinecone.py --limit 20 to test Pinecone ingestion with real data | Naveen | Today |
| 3 | Verify browse tabs show real data after today's terraform apply | Naveen | Today |
| 4 | Create amplify.yml and deploy UI to Amplify | Dev | Day 2 |
| 5 | Add checkpoint logic to fetch scripts and test incremental fetch | Dev | Day 3 |
| 6 | Add S3 event trigger → ingest Lambda in Terraform | Dev | Day 4–5 |
| 7 | Add EventBridge scheduled rules for daily/weekly sync | Dev | Day 5 |
| 8 | Commit all changes to GitHub with clean commit history | Dev | Day 5 |

# Estimated Monthly AWS Cost

Based on current architecture at moderate usage (100 active users, 10K documents indexed, daily sync).

| Service | Usage Assumption | Est. Monthly Cost |
| --- | --- | --- |
| AWS Amplify Hosting | Build minutes + SSR compute for 100 users/day | $5–20 |
| API Gateway (HTTP) | 10K requests/month | < $1 |
| Lambda (RAG query) | 5K invocations, 512MB, 10s avg | ~$1 |
| Lambda (browse) | 2K invocations, 256MB, 5s avg | < $1 |
| Lambda (fetch + ingest) | Daily/weekly scheduled runs | ~$2 |
| S3 (document storage) | 10GB stored + requests | ~$3 |
| Bedrock (Titan embeddings) | 100K vectors for backfill + ongoing | ~$10–30 |
| Pinecone (Starter/Standard) | 1M vectors, 1 index | $0–70 |
| Claude API (Anthropic) | 1K RAG queries/month via claude-haiku | ~$5–15 |
| Claude API (doc intelligence) | PDF analysis at scale (Phase 3) | $30–100 |
| CloudWatch logs | Lambda log retention | ~$2 |
| TOTAL (Pillars 1+2) | Without AI doc intelligence | ~$25–55/mo |
| TOTAL (all 3 pillars) | With AI doc analysis at moderate scale | ~$60–160/mo |

The core platform is built and working. Pillar 1 (deploy) and Pillar 2 (sync) can be completed in one focused sprint this week. Pillar 3 (AI document intelligence) is where the product becomes genuinely differentiated — no existing PTAB search tool reads the full text of petition documents and surfaces structured insights at query time.